# Sprint Review i - <Team Egg>

* Features implemented

Initial SRS Document, Initial project backlog document, first sprint documents, initial framework repository

* Issues fixed

Revisions on User Stories

Revisions on Problem Statement

Revision on the project description and miro diagrams

* Implementation review
  + *What went well in the implementation*
    - *Been consistent with meeting involvement*
  + *What problems occurred*
    - *Misread SRS Document requirements for Deliverable 1, started doing excess work*
    - *Mistakenly started tasks that were part of sprint 2.*
  + *How problems were solved*
    - *Reread Deliverable 0 and figured out that we were doing more work than required.*
* Changes made

User Stories, problem statements, and miro diagrams.

* Plans for next sprint *(What will be done for the next sprint)*

Start backend programming, Start database design, Start front-end design, update documents based on feedback on Deliverable 1

* Scrum Review
  + *What went well?*
    - *Not much disagreement, implementation of the backend and frontend handshake went well.*
  + *What could be improved?*
    - *Organizational bits, plan what is to be done better*
  + *What changes will be made to how we work for the next sprint?*
    - *Start product and sprint backlog first.*