# Sprint Review ii - <Team Egg>

* ***Features implemented***

Architecture Design Document

Use Case Diagram and Models Documents

SRS Document reached version 1

Created proposal presentation

* ***Issues fixed***

Revisions on SRS Document

* ***Implementation review***
  + *What went well in the implementation*
    - Documentation and planning went better than last sprint
  + *What problems occurred*
    - Forced to halt UI development until developers learned more related programming (present in Homework 3)
  + *How problems were solved*
    - Delayed progress on UI, developers pushed Homework 3 up on their personal priority.
* ***Changes made***

SRS Document

* ***Plans for next sprint (What will be done for the next sprint)***More UI programming
* ***Scrum Review***
  + *What went well?*
    - Better Planning, split up workload better.
  + *What could be improved?*
    - More practice needed with the programming. Could not progress with the UI because of this.
  + *What changes will be made to how we work for the next sprint?*
    - Get headstart on Homework 3, research and practice more with React outside of just the requirements of the homework.