# Sprint Review iv - <Team Egg>

* ***Features implemented****Nav bar, some tests, continuous integration, initial match page, initial review page, color scheme*
* ***Issues fixed***

Use Case Descriptions and Models, Sequence Diagram

* ***Implementation review***
  + *What went well in the implementation*
    - Using Zenhub to delegate work
  + *What problems occurred*
    - Still some difficulty understanding use cases, a lot of time spent trying to figure out how the match system will work.
  + *How problems were solved*
    - Asked Greg for help
* ***Changes made***

Use Case Descriptions and Models, Sequence Diagram

* ***Plans for next sprint (What will be done for the next sprint)***Finish Login, More UI refinement, reviews get posted to db, create course page
* ***Scrum Review***
  + *What went well?*
    - Made progress with coding
  + *What could be improved?*
    - Do work earlier
  + *What changes will be made to how we work for the next sprint?*
    - Give ourselves less excuses to delay working on a task.