# Sprint Review v - <Team Egg>

* ***Features implemented****Login component, Detailed Design Document, a few more bits of CSS.*
* ***Issues fixed***

Few bits of documentation such as a incorrectly directed arrow on the class diagram and not attaching story points to sprint tasks

* ***Implementation review***
  + *What went well in the implementation*
    - Better understanding of how the objects will interact with each other
  + *What problems occurred*
    - Thanksgiving break took the wind out of the development process
  + *How problems were solved*
    - Extra meeting times after we got back from break. Due date on Deliverable was delayed.
* ***Changes made***

Some more CSS changes on the create review page and the match page.

* ***Plans for next sprint (What will be done for the next sprint)*** *Profile page, course create page, making the functionality of the database to store information. More CSS.*
* ***Scrum Review***
  + *What went well?*
    - Login feature went quickly enough and without pain.
  + *What could be improved?*
    - TDD needs to be adhered to. We didn’t this time around since we were worried about the additional overhead as people were experimenting with tailwind css.
  + *What changes will be made to how we work for the next sprint?*
    - Need to practice css outside of the project to fully understand what sort of effect each className has. At least try to perform TDD. Discuss with Greg on how to approach TDD when still experimenting as developing.