# Sprint Review iv - <Team Egg>

- Features implemented
Nav bar, some tests, continuous integration, initial match page, initial review page, color scheme

- Issues fixed

Use Case Descriptions and Models, Sequence Diagram

- Implementation review

  - What went well in the implementation

    - Using Zenhub to delegate work

  - What problems occurred

    - Still some difficulty understanding use cases, a lot of time spent trying to figure out how the match system will work.

  - How problems were solved

    - Asked Greg for help

- Changes made

Use Case Descriptions and Models, Sequence Diagram

- Plans for next sprint (What will be done for the next sprint)
Finish Login, More UI refinement, reviews get posted to db, create course page

- Scrum Review

  - What went well?

    - Made progress with coding

  - What could be improved?

    - Do work earlier

  - What changes will be made to how we work for the next sprint?

    - Give ourselves less excuses to delay working on a task.