# Sprint Review iii - <Team Egg>

- Features implemented

Sequence Diagram Document

Created basic form of “Find a Match” button

- Issues fixed

Fixed minor issues on SRS Document

Large amounts of errors fixed in Use Case Diagram/Description documents

Fixed minor issues in Architectural Design Document

Switched to TypeScript for application

- Implementation review

  - What went well in the implementation

    - Whole team is starting to understand basic web development

  - What problems occurred

    - Team still has more to learn about Typescript, Html, and CSS before making the desired website

  - How problems were solved

    - Conferred with other group members and asked for assistance

- Changes made

SRS Document

Use Case Diagram/Description documents, lots of new Use Cases added

- Plans for next sprint (What will be done for the next sprint)
Same goal as last sprint

- Scrum Review

  - What went well?

    - Got more time to learn more code

  - What could be improved?

    - Putting in more hours into developing the website

  - What changes will be made to how we work for the next sprint?

    - Have more frequent group programming work time in the lab or discord