# Sprint Review ii - <Team Egg>

- Features implemented

Architecture Design Document

Use Case Diagram and Models Documents

SRS Document reached version 1

Created proposal presentation

- Issues fixed

Revisions on SRS Document

- Implementation review

  - What went well in the implementation

    - Documentation and planning went better than last sprint

  - What problems occurred

    - Forced to halt UI development until developers learned more related programming (present in Homework 3)

  - How problems were solved

    - Delayed progress on UI, developers pushed Homework 3 up on their personal priority.

- Changes made

SRS Document

- Plans for next sprint (What will be done for the next sprint)
More UI programming

- Scrum Review

  - What went well?

    - Better Planning, split up workload better.

  - What could be improved?

    - More practice needed with the programming. Could not progress with the UI because of this.

  - What changes will be made to how we work for the next sprint?

    - Get headstart on Homework 3, research and practice more with React outside of just the requirements of the homework.